**Weekly Report**

**20/10/2022 - 2/11/2022**

Group ID: **16**

Project Name: Tinder Mini

Prepared by: **Nguyen Khac Tan**

Team members:

20120049 – **Nguyen Hai Dang** *Project manager, developer*  
20120077 – **Nguyen Quang Hien** *Developer*   
20120084 – **Nguyen Van Hieu** *Designer, tester*  
20120458 – **Ho Si Duc** *Business Analyst, developer*

20120575 – **Nguyen Khac Tan** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Install Android Studio, Genymotion  learn android programming documents  Requirement: login, log out | 01/11/2022 | Nguyen Hai Dang | 100% |
| 2 | Install Android Studio, Genymotion  learn about android programming documents  Requirement analyst: suggest pairing | 01/11/2022 | Nguyen Quang Hien | 100% |
| 3 | Install Android Studio, Genymotion  learn about android programming documents  Design app interface (logo, login,) | 01/11/2022 | Nguyen Van Hieu | 100% |
| 4 | Install Android Studio, Genymotion  Learn about android programming documents  Requirement analyst: handle sending and receiving text | 01/11/2022 | Ho Si Duc | 100% |
| 5 | Install Android Studio, Genymotion  learn about android programming documents  Requirement analyst: create profile | 01/11/2022 | Nguyen Khac Tan | 100% |

# Issues and impacts:

* Review of written documents: SDP, Vision Document.
* Fix errors when installing git commands, Android Studio.
* Understanding how the app works.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Requirement analyst: registration | 15/11/2022 | Nguyen Hai Dang |
| 2 | Requirement analyst: reminders, notifications | 15/11/2022 | Nguyen Quang Hien |
| 3 | Design message and matching interface | 15/11/2022 | Nguyen Van Hieu |
| 4 | Requirement analysts: handle sending and receiving image/video/audio | 15/11/2022 | Ho Si Duc |
| 5 | Requirement analyst: edit profile, entertainments | 15/11/2022 | Nguyen Khac Tan |