**Weekly Report**

**02/11/2022 – 16/11/2022**

Group ID: **16**

Project Name: Tinder Mini

Prepared by: **Nguyen Van Hieu**

Team members:

20120049 – **Nguyen Hai Dang** *Project manager, developer*   
20120077 – **Nguyen Quang Hien** *Developer*    
20120084 – **Nguyen Van Hieu** *Designer, tester*   
20120458 – **Ho Si Duc** *Business Analyst, developer*

20120575 – **Nguyen Khac Tan** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Requirement analyst: registration | 15/11/2022 | Nguyen Hai Dang | 50% |
| 2 | Requirement analyst: reminders, notifications | 15/11/2022 | Nguyen Quang Hien | 50% |
| 3 | Design message and matching interface | 15/11/2022 | Nguyen Van Hieu | 50% |
| 4 | Requirement analysts: handle sending and receiving image/video/audio | 15/11/2022 | Ho Si Duc | 50% |
| 5 | Requirement analyst: edit profile, entertainments | 15/11/2022 | Nguyen Khac Tan | 50% |

# Issues and impacts:

1. Review of written documents: Use-case Spec Document

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Requirement analyst: registration(continue) | 30/11/2022 | Nguyen Hai Dang |
| 2 | Requirement analyst: notifications(continue) | 30/11/2022 | Nguyen Quang Hien |
| 3 | Design matching interface(continue), entertainment's interface | 30/11/2022 | Nguyen Van Hieu |
| 4 | Requirement analysts: receiving image/video/audio(continue),  Sending location | 30/11/2022 | Ho Si Duc |
| 5 | Requirement analyst: entertainments(continue) | 30/11/2022 | Nguyen Khac Tan |