**Weekly Report**

**16/11/2022 – 30/11/2022**

Group ID: **16**

Project Name: **Tinder Mini**

Prepared by: **Nguyen Khac Tan**

Team members:

20120049 – **Nguyen Hai Dang** *Project manager, developer*    
20120077 – **Nguyen Quang Hien** *Developer*     
20120084 – **Nguyen Van Hieu** *Designer, tester*    
20120458 – **Ho Si Duc** *Business Analyst, developer*

20120575 – **Nguyen Khac Tan** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Requirement analyst: registration(continue) | 30/11/2022 | Nguyen Hai Dang | 80% |
| 2 | Requirement analyst: notifications(continue) | 30/11/2022 | Nguyen Quang Hien | 80% |
| 3 | Design matching interface(continue), entertainment's interface | 30/11/2022 | Nguyen Van Hieu | 80% |
| 4 | Requirement analysts: receiving image/video/audio(continue),  Sending location | 30/11/2022 | Ho Si Duc | 80% |
| 5 | Requirement analyst: entertainments(continue) | 30/11/2022 | Nguyen Khac Tan | 80% |

# Issues and impacts:

1. Review of documents: Difine software architecture, Class diagrams
2. handle function button
3. transitions between activities

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Requirement analyst: registration(finish)  Firebase | 14/12/2022 | Nguyen Hai Dang |
| 2 | Requirement analyst: notifications(finish), Reminders | 14/12/2022 | Nguyen Quang Hien |
| 3 | Design entertainment's interface (finish), message interface | 14/12/2022 | Nguyen Van Hieu |
| 4 | Requirement analysts: receiving and  Sending image/video/audio (finish), receiving and sending locations | 14/12/2022 | Ho Si Duc |
| 5 | Requirement analyst: Entertainment(Continue), Edit profile | 14/12/2022 | Nguyen Khac Tan |