**Weekly Report**

**30/11/2022 – 14/12/2022**

Group ID: **16**

Project Name: **Tinder Mini**

Prepared by: **Nguyen Khac Tan**

Team members:

20120049 – **Nguyen Hai Dang** *Project manager, developer*     
20120077 – **Nguyen Quang Hien** *Developer*      
20120084 – **Nguyen Van Hieu** *Designer, tester*     
20120458 – **Ho Si Duc** *Business Analyst, developer*

20120575 – **Nguyen Khac Tan** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Requirement analyst: registration(finish)  Firebase | 14/12/2022 | Nguyen Hai Dang | 100% |
| 2 | Requirement analyst: notifications(finish), Reminders | 14/12/2022 | Nguyen Quang Hien | 100% |
| 3 | Design entertainment's interface (finish), message interface | 14/12/2022 | Nguyen Van Hieu | 100% |
| 4 | Requirement analysts: receiving and  Sending image/video/audio (finish), receiving and sending locations | 14/12/2022 | Ho Si Duc | 100% |
| 5 | Requirement analyst: Entertainment (Continue), Edit profile | 14/12/2022 | Nguyen Khac Tan | 100% |

# Issues and impacts:

1. Research about document Firebase
2. Learn about Figma to design UI for apps.
3. Learn how to draw Deployment and Implementation diagrams.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Connect project to Firebase | 28/12/2022 | Nguyen Hai Dang |
| 2 | Requirement analyst: Reminders (Continue)  Connect project to Firebase | 28/12/2022 | Nguyen Quang Hien |
| 3 | Design message interface (Continue)  Learn about Firebase | 28/12/2022 | Nguyen Van Hieu |
| 4 | Requirement analysts: receiving and sending locations (Continue)  Connect project to Firebase | 28/12/2022 | Ho Si Duc |
| 5 | Requirement analyst: Entertainment (Continue), Edit profile (Continue)  Learn about Firebase | 28/12/2022 | Nguyen Khac Tan |