**Weekly Report**

**15/12/2023 – 28/12/2022**

Group ID: **16**

Project Name: **Tinder Mini**

Prepared by: **Nguyen Khac Tan**

Team members:

20120049 – **Nguyen Hai Dang** *Project manager, developer*      
20120077 – **Nguyen Quang Hien** *Developer*       
20120084 – **Nguyen Van Hieu** *Designer, tester*      
20120458 – **Ho Si Duc** *Business Analyst, developer*

20120575 – **Nguyen Khac Tan** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| 1 | Connect project to Firebase | 28/12/2022 | Nguyen Hai Dang | 100% |
| 2 | Requirement analyst: Reminders (Continue)  Connect project to Firebase | 28/12/2022 | Nguyen Quang Hien | 50% |
| 3 | Design message interface (Continue)  Learn about Firebase | 28/12/2022 | Nguyen Van Hieu | 50% |
| 4 | Requirement analysts: receiving and sending locations (Continue)  Connect project to Firebase | 28/12/2022 | Ho Si Duc | 50% |
| 5 | Requirement analyst: Entertainment (Continue), Edit profile (Continue)  Learn about Firebase | 28/12/2022 | Nguyen Khac Tan | 50% |

# Issues and impacts:

1. Prepare test cases
2. Implement test cases

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Prepare 8 test cases  Design test cases  Execute test cases  Video demo test cases | 5/1/2023 | Nguyen Hai Dang |
| 2 | Prepare 2 test cases  Design test cases  Execute test cases  Video demo test cases  Summarize and report | 5/1/2023 | Nguyen Quang Hien |
| 3 | Prepare 4 test cases  Design test cases  Execute test cases  Video demo test cases  Summarize and report | 5/1/2023 | Nguyen Van Hieu |
| 4 | Prepare 9 test cases  Design test cases  Execute test cases  Video demo test cases | 5/1/2023 | Ho Si Duc |
| 5 | Prepare 2 test cases  Design test cases  Execute test cases  Video demo test cases | 5/1/2023 | Nguyen Khac Tan |